## Slide 1: Agile Planning: Step-by-Step Guide
Product Planning (Envisioning)

## Slide 2: Product Planning: Why (Goal)
The goals of product-level planning (or envisioning) are to capture the essence of a potential product and to create a rough plan for the creation of that product.

## Slide 3: Product Planning: When

## Slide 4: Product Planning: Who

## Slide 5: Product Planning: How
Envisioning
  begins with the creation of a vision,
  followed by the creation of a high-level product backlog and
  frequently a product roadmap.

## Slide 6: Product Planning: Overview
Activities

## Slide 7: Product Planning: Steps

## Slide 8: Product Planning: Outputs
Vision
  The product vision provides a clear description of the areas in which the stakeholders, such as users and customers, get value.

## Slide 9: Product Vision

## Slide 10: High-Level Product Backlog
High-Level Product Backlog
  Generate an initial high-level version of the product backlog.
  Feature /Capability Level
  25- 50 items

## Slide 11: High-Level Product Backlog
As a typical user I want to teach SR4U what types of reviews to discard so that SR4U will know what characteristics to use when discarding reviews on my behalf.
As a typical user I want a simple, Google-like interface for requesting a review search so that I don’t have to spend much time describing what I want.
As a typical user I want to have SR4U monitor the Internet for new reviews on products or services of interest and automatically filter and report them to me so that I don’t have to keep asking SR4U to do it for me.
As a sophisticated user I want to tell SR4U which sources to use when searching on my behalf so that I don’t get back reviews from sites I don’t like or trust.
As a product vendor I want to be able to show an SR4U-branded review summary for my product on my website so that people can immediately see what the marketplace thinks of my product as determined by a trusted source like SR4U.

## Slide 12: Product Roadmap
Product roadmap sometimes referred to as a release roadmap
-

## Slide 13: Product Roadmap to Product Backlog

## Slide 14: Envisioning Other Activities: Example

## Slide 15: References
Kenneth S. Rubin, Essential Scrum: A Practical Guide to the Most Popular Agile Process, 2012, Addison-Wesley